# Poppy Universe :

# Step-by-Step Action Plan

# Plan & Prep (1 – 2 days)

- MVP vs stretch goals

- MVP = approximate recommendations only.

- Stretch = Exact positions + interactive sky map

- Database structure

- Users, objects, interactions, etc.

- Think about what fields each table needs for filtering and personalization.

- wireframe/flow diagram

- Login  recommendations  interaction history

- Optional: profile page or settings for stretch goal.

- Data sources list

- NASA open dataset, open star catalogs, Messier objects, and any other astronomy CSV/JSON files.

- Technical stack decisions

- C# for the model

- Python for Data Science

# Data Collection (2 – 3 days)

- Reliable open datasets

- ANSA Open Data portal

- Star catalogs (bright stars, Messier objects, planets)

- Astronomy APIs (optional for later)

- Download datasets in CSV/JSON format

- Folder Structure

- Make a folder structure for the project: raw_data/, cleaned_data/, db_seed/.

- Dataset glance

- Sneak peek at the dataset: number of objects, fields available, missing values, etc.

# Data Exploration & cleaning (1 – 2 days)

- Inspect Each Dataset

- Missing values, duplicates, weird formats

- Normalize fields:

  - months  Jan/Feb/etc.

  - difficulty  beginner/intermediate / advanced.

- Approximate-only vs exact / calculated later

- Decide which columns are approximate-only (MVP) and which will be exact / calculated later.

- Merge datasets

- Merge datasets if needed to have one master object list.

- Optional visualization

- Make basic visualizations (histograms of objects per hemisphere, month, difficulty) to understand distribution.

# Seed Database (1 – 2 days)

- DB schema

- Create a DB schema (Users, Objects, Interactions).

- Objects table

- Populate objects table with 10-20 initial entries: planets, bright stars, a few constellations.

- Add a test user account.

- Database Queries

- Make sure the database can be queried easily for filtering by month, hemisphere, direction, and difficulty.

- Testing that inserting and querying interactions work

# C# Recommendation Engine (3 – 5 days)

- Start a new C# project for the engine

- Implement filtering logic for:

- Month visibility

- Hemisphere

- Direction (east, north, etc.)

- Difficulty

- Popularity

- Personalization

- Ad optional personalization using interactions: basic ranking based on past likes.

- Testing Engine

- Test engine with seed DB objects: make sure recommendations make sense.

- Engine calls

- Ensure that the engine can be called by the backend dynamically

# Backend Setup (3 – 5 days)

- Set up JavaScript / Node.js backend

- Connect the backend to the Database

- Login system

- Implement login system: hashed passwords, real accounts, no exact location stored.

- Recommendation Engine

- Connect the backend to the C# recommendation engine so requests return recommendations

- Test backend API endpoints with sample queries

# Basic Frontend MCP (3 – 5 days)

- Create simple HTML/CSS/JS pages:

- Login/register page

- Recommendations page showing object name, month, hemisphere, difficulty, direction

- Optional  allow users to “like” objects to log interactions

- Connect frontend to backend API

- Testing

- Full login flow

- Recommendations

- Interaction logged

# Optional: Exact Positions (2 – 3 days)

- Astronomy API

- Integrate Astronomy API (lat, long, datetime  altitude, azimuth, magnitude).

- Update recommendation engine

- Update recommendation engine to use exact position as extra features if available

- Ensure fallback to approximate DB values if API fails.

# Optional: Interactive Frontend (5 – 7 days)

- Profile, recommendations, history

- Build a Vue + Vite frontend with multiple pages

- Interactive Sky map

- Implement an interactive sky map showing recommended objects

- Appealing UI

- Make UI visually appealing, like a Poppy Universe app.

- Connection

- Connect all frontend features to backend endpoints.

# Optional: Advanced ML Personalization (3 – 5 days)

- User interaction

- Analyze user interactions to predict preferred objects.

- Popularity trends

- Track popularity trends per skill level and hemisphere.

- Complete the loop

- Implement this info back into the recommendation ranking.

# Deployment (2 – 3 days)

- Backend & Database

- Deploy Backend and Database on Azure (using free student credits).

- Host Frontend

- Secure API keys.

- Testing

- Test full flow on Azure: Login, Recommendations, interactions, fallback behavior.

# END